AI Infrastructure & Regional Electricity Demand

A Forecasting Framework for U.S. Grid Stress

Alan Lamb  |  Lambcast Applied Economics  |  M.S. Applied Economics, University of Maryland  |  2026

Master Project Document  —  Version 5.0  |  Updated March 2026

Design Note (v5, March 2026): Original design called for a single DiD causal identification strategy. Research confirmed that project-level large load queue data does not exist publicly for PJM, ERCOT, or MISO. The methodology has been expanded to a four-layer identification strategy: panel regression with wild cluster bootstrap, synthetic control, DiD with low-exposure controls, and narrative validation. The data gap is documented as a policy finding. All pipeline, modeling, and dashboard work proceeds as planned.

# Executive Summary

This project quantifies the relationship between data center investment and regional electricity demand growth, then builds a forward-looking grid stress forecast for three major U.S. electricity markets: PJM (Mid-Atlantic/Midwest), ERCOT (Texas), and MISO (Southeast/Midwest).

The paper combines a four-layer identification strategy with a production-grade forecasting pipeline. It documents — as an explicit research finding — that causal identification of the data center demand effect is not currently possible with public data alone, explains what data would be required, and argues this gap represents a significant policy problem. The forecasting model uses the best available proxy data (generation interconnection queues) to project regional grid stress from the existing investment pipeline.

The project serves two audiences simultaneously. For Amazon Applied Science and industry hiring teams, it demonstrates end-to-end ownership of a production-style data pipeline. For research-oriented teams, it demonstrates research-grade thinking, multi-method identification, honest documentation of identification limits, and a rigorous forecasting methodology.

# Core Research Question

How much has data center investment driven regional electricity demand growth — and can we build a model that forecasts future grid stress from the existing investment pipeline?

# What This Paper Claims and Does Not Claim

## Claims

- Data center investment is a primary driver of electricity demand growth in PJM, ERCOT, and MISO

- The generation interconnection queue is a measurable leading indicator of future grid stress

- A four-layer identification strategy produces a credible estimated range for the demand effect, even without clean causal identification

- A forecasting model using queue data, weather controls, and regional economic indicators can project regional demand growth with quantifiable uncertainty

- Causal identification of the per-facility demand effect requires project-level load data that does not currently exist in public form

## Does Not Claim

- A precise causal estimate of MW demand per data center (data does not support this)

- That the generation queue directly measures data center load (acknowledged proxy)

- Findings that generalize beyond the three target markets

# Key Early Findings (Phase 1 — March 2026)

- ERCOT demand grew approximately 27% from 2019 to 2025 (indexed, 2019=100), while PJM and MISO remained essentially flat at roughly 102–105.

- ERCOT interconnection queue filings reached 97 GW in 2024 and 93 GW in 2023 — the two largest years on record. Total ERCOT filings 2019–2024: 403 GW.

- Battery storage emerged as the dominant new generation type in ERCOT from 2022 onward, reflecting grid response to data center reliability demands.

- MISO shows an anomalous 185 GW spike in 2022 driven by queue reform backlog processing — annotated in charts and documented here.

- The analysis panel (data/panel_base.csv) is complete: 252 rows, 3 BAs x 84 months, with demand, queue flow/stock, and 12/18/24-month lag variables.

# Identification Strategy

The paper uses four complementary methods to build a credible estimated range for the demand effect of data center investment. No single method provides clean causal identification with available public data. The value of the multi-method approach is that convergence across methods — with the expected ordering of estimates — confirms the lower bound story and provides a defensible range.

Expected ordering: Synthetic control (lowest) → Panel regression (middle) → DiD with clean controls (highest). Convergence with this ordering confirms the donor contamination lower bound story.

## Layer 1: Panel Regression

A conditional association estimate of regional electricity demand on lagged queue investment, with BA and month-year fixed effects and weather and GDP controls.

- Primary regressor: queue_mw_filed_large (100MW+ projects). MW threshold determined by histogram of project size distribution — not chosen arbitrarily.

- Primary lag: 18 months. Robustness checks at 12, 24, and 30 months.

- Controls: HDD, CDD, regional GDP.

- Fixed effects: BA-level and month-year.

- Robustness check: specification without GDP, with BA-specific linear and quadratic time trends.

- Inference: wild cluster bootstrap via Stata's boottest package — not asymptotic clustered SEs. With only 3 clusters, asymptotic inference is unreliable. The minimum achievable p-value with 3 clusters is 0.125, reported explicitly as a finding rather than hidden.

## Layer 2: Synthetic Control

ERCOT treated as the treated unit. PJM and MISO as the baseline donor pool. Treatment date determined by Bai-Perron structural break test applied to ERCOT demand.

- Acknowledged limitation: PJM and MISO are themselves experiencing data center investment — they are contaminated donors. The synthetic control gap therefore provides a lower bound on the true treatment effect, not a precise causal estimate.

- This lower bound framing is a feature, not a bug — it is explicitly stated and used to bound the estimated range.

- Donor pool will be expanded using LBL queue data to identify low-exposure ISOs (ISONE, NYISO, SPP) as cleaner controls for robustness.

## Layer 3: DiD with Low-Exposure Controls

Difference-in-differences using BAs classified as low-exposure based on cumulative 100MW+ queue filings from the LBL dataset.

- Low-exposure candidate BAs: ISONE and NYISO as primary candidates, identified from LBL queue data.

- Treatment group: ERCO. Control group: low-exposure BAs with verified parallel pre-trends.

- This addresses the donor contamination problem in Layer 2 by using genuinely low-exposure controls rather than PJM and MISO.

## Layer 4: Narrative Validation

Known large ERCOT data center energizations overlaid on the synthetic control gap plot. Provides qualitative confirmation that the estimated treatment effect aligns with documented real-world events.

# Robustness Checks

A four-panel robustness table will be produced covering all sensitivity dimensions. Every specification considered will be reported — no selective reporting.

| Panel | What varies |
| --- | --- |
| Lag sensitivity | 12, 18, 24, 30-month lags on primary queue variable |
| MW threshold sensitivity | 50MW, 100MW, 200MW project size cutoffs |
| Control specification | With/without GDP; with BA linear and quadratic time trends |
| Queue variable | Flow (MW filed) vs stock (cumulative active MW); all projects vs large only |

# Paper Structure

- Abstract

- Introduction — motivation, data center investment boom, grid stress stakes

- Related Literature — Johnston/Liu/Yang supply-side queue work; energy demand forecasting; data center load literature

- Data — EIA Form 930, UMD/LBL queue data, NOAA weather, BEA GDP; honest accounting of what data does and does not exist

- The Data Gap — why clean causal identification is not currently possible; what data would be needed; policy implications

- Empirical Strategy — four-layer logic stated explicitly before results, so the reader understands why multiple methods are used

- Descriptive Evidence — regional demand growth patterns; queue investment trends; visual co-movement

- Panel Regression — conditional association estimate, wild cluster bootstrap inference, robustness table

- Synthetic Control — ERCOT gap plot, lower bound framing, Bai-Perron break date

- DiD with Low-Exposure Controls — parallel trends test, treatment effect estimate

- Synthesis — estimated range across methods, convergence discussion

- Forecasting Model — model stack, feature engineering, validation, regional grid stress forecasts

- Conclusion — policy implications, data disclosure recommendations, future work

- References

# Forecasting Model

The association estimates from the panel regression feed a forward-looking pipeline projecting regional grid stress. Three models are benchmarked:

- Baseline: ARIMA with weather and economic controls

- Intermediate: Prophet for seasonality and holidays

- Advanced: XGBoost with full feature set from queue pipeline

- Scale layer: PySpark for distributed feature engineering on the full EIA hourly dataset

- Validation: out-of-sample forecast evaluation, RMSE and MAE benchmarks across models

- Output: regional grid stress forecasts by BA with uncertainty bounds

# Panel Construction Decisions

Time frequency: Monthly. With only 3 BAs, more time periods helps. Monthly gives 84 periods per BA (2019–2025) versus 28 quarterly.

Primary lag: 18 months, reflecting the 2–4 year data center build timeline. Robustness checks at 12, 24, and 30 months.

Queue variables: Both flow (queue_mw_filed — MW filed in that month) and stock (queue_mw_active — cumulative MW ever filed). Both retained and tested.

MW threshold: All projects retained in main variable. 100MW+ projects tracked separately in queue_mw_filed_large. Threshold determined by project size histogram, not chosen arbitrarily.

BA standardization: LBNL uses 'ERCOT', EIA uses 'ERCO'. All BAs standardized to EIA codes throughout the panel.

Data cleaning: LBNL q_date stored as Excel serial numbers — converted via pd.to_datetime(unit='D', origin='1899-12-30'). EIA has three corrupt PJM rows from 2021-10-19 with billion-MWh values — filtered with a 500,000 MWh cap.

# Data Audit

| Dataset | Status | Notes |
| --- | --- | --- |
| EIA Form 930 | ✅ IN HAND | 184,102 rows. Hourly demand PJM/ERCO/MISO, 2019–2025. Core outcome variable. |
| UMD PJM Queue 2008–2024 | ✅ IN HAND | 7,492 rows, 121 columns. NSF-funded. Generation-side. Extends to 2024. |
| LBL Queued Up 2024 | ✅ IN HAND | 36,441 rows, 31 columns, 39 tabs. Extracted to data/lbnl_queue_data.csv. 16,093 rows after filtering to PJM/MISO/ERCOT and removing epoch dates. |
| Analysis Panel | ✅ BUILT | data/panel_base.csv — 252 rows, 17 columns, 3 BAs x 84 months. Demand + queue flow/stock + lags at 12/18/24 months. |
| NOAA Weather | ⏳ PENDING | NCEI Climate Data Online API. HDD/CDD by station. Not yet pulled. |
| BEA Regional GDP | ⏳ PENDING | BEA regional economic accounts. Annual GDP by metro area. Not yet pulled. |
| ERCOT Large Load Queue | ❌ NOT USABLE | PDFs only. Documented as data gap finding. |
| PJM Large Load Queue | ❌ NOT USABLE | No public dataset. Generator queue is proxy. |
| MISO Large Load Queue | ❌ NOT USABLE | API blocked. Same proxy approach. |

# Master Project Checklist

## Phase 1: Data Infrastructure

| # | Task | Phase | Status |
| --- | --- | --- | --- |
| 1.1 | Register for EIA API key | Phase 1 | ✅ Done |
| 1.2 | Pull EIA Form 930 — 184,102 rows, PJM/ERCO/MISO, 2019–2025 | Phase 1 | ✅ Done |
| 1.3 | Download UMD PJM queue dataset (7,492 rows, 121 cols, 2008–2024) | Phase 1 | ✅ Done |
| 1.4 | Load and explore LBL Queued Up 2024 — extract tab 03 to CSV | Phase 1 | ✅ Done |
| 1.5 | Register for NOAA NCEI API key and pull daily weather (HDD/CDD) | Phase 1 | Not started |
| 1.6 | Download BEA regional GDP data | Phase 1 | Not started |
| 1.7 | Set up BigQuery project and load EIA + queue data | Phase 1 | Not started |
| 1.8 | Build geographic crosswalk: BA to county/metro | Phase 1 | Not started |
| 1.9 | Merge electricity, queue, weather, and economic data into analysis panel | Phase 1 | Not started |
| 1.10 | Build explore_eia.py — 3 demand charts committed | Phase 1 | ✅ Done |
| 1.10b | Build explore_queue.py — 3 queue charts committed with MISO annotation | Phase 1 | ✅ Done |
| 1.10c | Build build_panel.py — 252-row BA x month panel saved to data/panel_base.csv | Phase 1 | ✅ Done |
| 1.11 | Write and publish Post 1: data sourcing writeup + exploratory charts | Phase 1 | Not started |
| 1.12 | Document the data gap: what load-side queue data does not exist and why | Phase 1 | Not started |

## Phase 2: Identification Strategy

| # | Task | Phase | Status |
| --- | --- | --- | --- |
| 2.1 | Build histogram of project size distribution — determine MW threshold empirically | Phase 2 | Not started |
| 2.2 | Pull NOAA weather data and compute HDD/CDD by BA-month | Phase 2 | Not started |
| 2.3 | Pull BEA regional GDP and merge onto panel | Phase 2 | Not started |
| 2.4 | Run Bai-Perron structural break test on ERCOT demand — determine treatment date | Phase 2 | Not started |
| 2.5 | Panel regression (Layer 1): demand on queue_mw_filed_large lag18 + controls, BA + month-year FE | Phase 2 | Not started |
| 2.6 | Wild cluster bootstrap inference via Stata boottest — report minimum p-value of 0.125 | Phase 2 | Not started |
| 2.7 | Four-panel robustness table: lag sensitivity, MW threshold, control spec, queue variable | Phase 2 | Not started |
| 2.8 | Synthetic control (Layer 2): ERCOT vs PJM+MISO donor pool, gap plot, lower bound framing | Phase 2 | Not started |
| 2.9 | Expand donor pool using LBL data — classify low-exposure BAs (ISONE, NYISO candidates) | Phase 2 | Not started |
| 2.10 | DiD with low-exposure controls (Layer 3): parallel trends test, treatment effect estimate | Phase 2 | Not started |
| 2.11 | Narrative validation (Layer 4): overlay known ERCOT data center energizations on gap plot | Phase 2 | Not started |
| 2.12 | Write data gap section: policy implications, disclosure recommendations | Phase 2 | Not started |
| 2.13 | Write and publish Post 2: methodology writeup | Phase 2 | Not started |
| 2.14 | Write and publish Post 3: preliminary results | Phase 2 | Not started |

## Phase 3: Forecasting Model

| # | Task | Phase | Status |
| --- | --- | --- | --- |
| 3.1 | Engineer features from queue pipeline for forecasting (lagged MW, ramp rate) | Phase 3 | Not started |
| 3.2 | Build ARIMA baseline with weather + economic controls | Phase 3 | Not started |
| 3.3 | Build Prophet model — handle seasonality and holidays | Phase 3 | Not started |
| 3.4 | Build XGBoost model with full feature set from queue pipeline | Phase 3 | Not started |
| 3.5 | Benchmark all three models: RMSE, MAE, out-of-sample validation | Phase 3 | Not started |
| 3.6 | Produce regional grid stress forecasts with uncertainty bounds by BA | Phase 3 | Not started |
| 3.7 | Write and publish Post 4: forecasting model results | Phase 3 | Not started |

## Phase 4: Pipeline, Dashboard, Paper & Publication

| # | Task | Phase | Status |
| --- | --- | --- | --- |
| 4.1 | Implement PySpark pipeline for full EIA hourly dataset at scale | Phase 4 | Not started |
| 4.2 | Build Hex dashboard: regional forecast by balancing authority | Phase 4 | Not started |
| 4.3 | Write full paper draft: all sections | Phase 4 | Not started |
| 4.4 | Format paper to NBER working paper conventions | Phase 4 | Not started |
| 4.5 | Submit to SSRN as working paper; obtain citable URL | Phase 4 | Not started |
| 4.6 | Publish final PDF on lambcast.net | Phase 4 | Not started |
| 4.7 | Write and publish Post 5: SSRN submission + dashboard launch | Phase 4 | Not started |
| 4.8 | Add project to resume and LinkedIn under Applied Research Projects | Phase 4 | Not started |
| 4.9 | Email Chenyu Yang (UMD) with paper and results | Phase 4 | Not started |
| 4.10 | Send paper to Aparna Mathur (AEI) and relevant Amazon/Anthropic contacts | Phase 4 | Not started |

# Tool Stack

| Tool | Role | Notes |
| --- | --- | --- |
| Python | Core language | API pulls, data cleaning, forecasting models, PySpark. v3.12 active. |
| Stata | Econometrics | Panel regression, wild cluster bootstrap (boottest), synthetic control, DiD. |
| SQL / BigQuery | Warehouse layer | Storage and querying of merged panel at scale. |
| PySpark | Distributed compute | Feature engineering on 100M+ row EIA hourly dataset. |
| R / fixest | Optional | High-dimensional FE regressions if preferred over Stata. |
| Hex | Dashboard | Interactive regional forecast visualization. |
| Git / GitHub | Version control | Feature branch workflow — work on branches, merge to main via pull request. |
| SSRN | Publication | Working paper submission for citable URL. |

# Why This Project Is Strategically Distinctive

- Four-layer identification strategy produces a credible estimated range even without clean causal identification — more sophisticated than a single method with overclaimed precision

- Honest documentation of identification limits — explicitly stating the minimum achievable p-value of 0.125 with 3 clusters is a mark of research integrity

- Real data gap as policy finding — absence of project-level load queue data across markets covering ~70% of U.S. electricity load is documented and argued as regulatory failure

- Timely — ERCOT queue filings hit 97 GW in 2024; PJM capacity prices jumped from $30 to $330/MW-day; this is an active financial and regulatory crisis

- Dual signal — Amazon sees the pipeline and dashboard; Anthropic and research teams see the multi-method identification and honest methodology

- End-to-end — raw API ingestion → panel construction → four identification layers → forecasting model → dashboard → published paper

# Network & Outreach Targets

- Chenyu Yang, UMD Economics — co-author of UMD interconnection queue dataset; email when Phase 2 results ready

- Aparna Mathur, AEI — send final paper when complete

- Amazon Applied Science recruiting — emphasize pipeline, forecasting, BigQuery, PySpark, dashboard

- Anthropic Economics team — paper + SSRN URL; emphasize multi-method identification and honest methodology

Document version 5.0  |  Updated March 2026  |  lambcast.net  |  github.com/Lambcast/ai-infrastructure-regional-electricity-demand