AI Infrastructure & Regional Electricity Demand

A Forecasting Framework for U.S. Grid Stress

Alan Lamb  |  Lambcast Applied Economics  |  M.S. Applied Economics, University of Maryland  |  2026

Design Note (v3, March 2026):

Original design called for a difference-in-differences causal identification using load-side interconnection queue filings as the treatment variable. Research confirmed that project-level large load queue data does not exist as a public downloadable dataset for any of the three target markets (PJM, ERCOT, MISO). Attempting to reconstruct it from SEC filings, trade press, and IRP documents would introduce measurement error that undermines the core methodological claim. The design has been revised to a forecasting paper with causal motivation. The data gap itself is documented as a policy finding. All pipeline, modeling, and dashboard work proceeds as planned.

# Executive Summary

This project quantifies the relationship between data center investment and regional electricity demand growth, then builds a forward-looking grid stress forecast for three major U.S. electricity markets: PJM (Mid-Atlantic/Midwest), ERCOT (Texas), and MISO (Southeast/Midwest).

The paper combines rigorous descriptive analysis with a production-grade forecasting pipeline. It documents — as an explicit research finding — that causal identification of the data center demand effect is not currently possible with public data, explains what data would be required, and argues this gap represents a significant policy problem. The forecasting model then uses the best available proxy data (generation interconnection queues) to project regional grid stress from the existing investment pipeline.

The project serves two audiences simultaneously. For Amazon Applied Science and industry hiring teams, it demonstrates end-to-end ownership of a production-style data pipeline. For research-oriented teams, it demonstrates research-grade thinking, honest identification of the limits of available data, and a rigorous forecasting methodology. The combination is rare at the graduate student level.

# Core Research Question

How much has data center investment driven regional electricity demand growth — and can we build a model that forecasts future grid stress from the existing investment pipeline?

This question is being asked right now by utilities, grid operators, hyperscalers, regulators, and investors. Consultants are being paid millions to produce estimates. This project will produce a rigorous, transparent, publicly available answer — and honest documentation of what cannot yet be answered.

## What This Paper Claims

- Data center investment is a primary driver of electricity demand growth in PJM, ERCOT, and MISO

- The generation interconnection queue is a measurable leading indicator of future grid stress

- A forecasting model using queue data, weather controls, and regional economic indicators can project regional demand growth with quantifiable uncertainty

- Causal identification of the per-facility demand effect requires project-level load data that does not currently exist in public form

## What This Paper Does Not Claim

- A precise causal estimate of MW demand per data center (data does not support this)

- That the generation queue directly measures data center load (it does not — this is an acknowledged proxy)

- Findings that generalize beyond the three target markets

# Output Goals

## Primary: NBER-Style Working Paper

A research-grade working paper posted as PDF on lambcast.net and submitted to SSRN for a permanent citable URL. Target length 25–35 pages. Target structure:

- Abstract

- Introduction — motivation, data center investment boom, grid stress stakes

- Related Literature — Johnston/Liu/Yang supply-side queue work; energy demand forecasting; data center load literature

- Data — EIA Form 930, UMD/LBL queue data, NOAA weather, BEA GDP; honest accounting of what data does and does not exist

- The Data Gap — why causal identification is not currently possible; what data would be needed; policy implications of this gap

- Descriptive Analysis — regional demand growth patterns; queue investment trends; visual evidence of the relationship

- Forecasting Model — model stack, feature engineering, validation

- Results — regional grid stress forecasts with uncertainty bounds

- Conclusion — policy implications, data disclosure recommendations, future work

- References

## Secondary: Hex Dashboard

An interactive regional grid stress forecast dashboard showing projections by balancing authority, incorporating the current investment pipeline as forward-looking demand. This operationalizes the paper’s forecasting model into a live shareable tool — the primary Amazon Applied Science signal.

## Supporting: Lambcast Blog Posts (5 Posts)

Five public posts on lambcast.net documenting the build process. Not summaries of the paper — the story of constructing it. SEO, portfolio documentation, and proof of how the researcher thinks in real time.

# Dual Audience Design

## Amazon Applied Science Signal

- End-to-end pipeline: raw API ingestion through dashboard

- Distributed computing with PySpark for 100M+ row dataset

- Cloud warehouse querying via BigQuery

- Forecasting models: XGBoost, Prophet, ARIMA — benchmarked against each other

- Hex dashboard for interactive regional visualization

- Python + SQL as primary implementation languages

## Anthropic / Research Economist Signal

- Honest documentation of identification limits — a mark of research sophistication

- Explicit data gap analysis as a policy contribution

- Research-grade working paper formatted for SSRN submission

- Related literature section positioning paper within energy economics

- Rigorous forecasting methodology with uncertainty quantification

# Data Audit — Confirmed Sources

| Dataset | Status | Notes |
| --- | --- | --- |
| EIA Form 930 | ✅ IN HAND | 735,773 rows. Hourly demand for PJM, ERCOT, MISO, 2019–2025. Saved to data/eia_demand_2018_2025.csv. Core outcome variable. |
| UMD PJM Queue 2008–2020 | ✅ CONFIRMED | Project-level PJM interconnection requests. NSF-funded. Generation-side (not load-side). Core forecasting input. |
| LBL Queued Up 2024 | ✅ IN HAND | All-ISO generation queue data. Project-level, 38 analysis tabs. Extends and cross-validates UMD dataset. |
| NOAA Weather | ✅ CONFIRMED | NCEI Climate Data Online API. Daily temperature and degree-days by station. Free API key. Key control variable. |
| BEA Regional GDP | ✅ CONFIRMED | BEA regional economic accounts. Annual GDP by metro area. Free download. Economic control variable. |
| ERCOT Large Load Queue | ❌ NOT USABLE | PDFs only. No project-level bulk download exists. Documented as a data gap finding in the paper. |
| PJM Large Load Queue | ❌ NOT USABLE | No equivalent public dataset. Generator queue (UMD/LBL) is the available proxy. |
| MISO Large Load Queue | ❌ NOT USABLE | API blocked, no bulk download found. Same proxy approach as PJM. |

Note on the data gap: The absence of project-level large load queue data across all three target markets is documented as an explicit finding in the paper. This gap — in the three markets accounting for ~70% of U.S. electricity load, during the fastest period of data center investment in history — is itself a policy-relevant result. The paper argues for mandatory project-level public disclosure as a regulatory recommendation.

# Methodology

## Phase 1: Descriptive Analysis

Before any forecasting model, the paper establishes the empirical relationship between data center investment and electricity demand through descriptive evidence.

- Plot regional demand growth by balancing authority over time (EIA Form 930)

- Plot generation queue investment by region and year (UMD + LBL data)

- Show visual co-movement: demand growth acceleration in regions with highest queue investment

- Document the co-movement honestly as correlation, not causation

- Quantify the data gap: what share of known data center MW is unaccounted for in public queue data

## Phase 2: Panel Regression (Association, Not Causation)

A panel regression of regional electricity demand on lagged queue investment, with controls, produces an estimated association coefficient. This is presented as a descriptive parameter — not a causal estimate — with explicit discussion of the identification limits.

- Outcome: monthly or quarterly electricity demand by balancing authority (EIA Form 930)

- Key regressor: lagged generation queue MW by BA (UMD + LBL, with MW threshold filter)

- Controls: temperature (HDD/CDD), regional GDP, industrial employment

- Fixed effects: BA-level and time-period

- Standard errors: clustered at BA level

The coefficient on lagged queue investment is interpreted as: ‘a $X$ MW increase in generation queue filings is associated with a $Y$ MWh increase in demand $k$ quarters later.’ The paper is explicit that this cannot be given a causal interpretation with available data, and explains why.

## Phase 3: Forecasting Model

The association coefficient from Phase 2 feeds a forward-looking forecasting pipeline that projects regional grid stress from the current investment pipeline.

- Baseline: ARIMA with weather and economic controls

- Intermediate: Prophet (handles seasonality and holidays)

- Advanced: XGBoost with engineered features from the queue pipeline

- Scale layer: PySpark for feature engineering on full EIA hourly dataset

- Validation: out-of-sample forecast evaluation, RMSE and MAE benchmarks across models

- Output: regional grid stress forecasts by balancing authority with uncertainty bounds

# Forecasting Pipeline Design

## Model Stack

- Baseline: ARIMA with weather and economic controls

- Intermediate: Prophet (handles seasonality and holidays well)

- Advanced: XGBoost with engineered features from the interconnection pipeline

- Scale layer: PySpark for feature engineering on the full EIA hourly dataset

- Warehouse: BigQuery for storage and SQL-based querying

- Visualization: Hex dashboard for interactive regional forecast display

## Forecast Output

Regional grid stress forecasts by balancing authority, incorporating the current generation queue as a proxy for forward-looking demand. Presented as both an SSRN working paper and an interactive Hex dashboard. Uncertainty bounds are explicitly reported.

# Project Phases & Website Milestones

| Phase | Timeline | Core Tasks | Deliverable |
| --- | --- | --- | --- |
| Phase 1 | Weeks 1–3 | EIA data cleaning, queue data assembly, BigQuery setup, geographic merge, descriptive visualizations | Post 1: Data sourcing writeup + exploratory charts |
| Phase 2 | Weeks 4–7 | Panel regression design, association estimate, data gap documentation, parallel trends discussion | Post 2: Methodology writeup ¦ Post 3: Preliminary results |
| Phase 3 | Weeks 8–10 | Forecasting model build, model benchmarking, uncertainty quantification, robustness checks | Post 4: Forecasting model results |
| Phase 4 | Weeks 11–13 | PySpark pipeline, Hex dashboard, full paper draft, SSRN submission | Post 5: SSRN paper + Hex dashboard launch |

# Master Project Checklist

## Phase 1: Data Infrastructure

| # | Task | Phase | Status |
| --- | --- | --- | --- |
| 1.1 | Register for EIA API key at eia.gov/opendata | Phase 1 | ✅ Done |
| 1.2 | Pull EIA Form 930 — 735,773 rows, PJM/ERCOT/MISO, 2019–2025 | Phase 1 | ✅ Done |
| 1.3 | Download UMD PJM interconnection queue dataset (2008–2020) | Phase 1 | Not started |
| 1.4 | Load and explore LBL Queued Up 2024 dataset (all-ISO, 38 tabs) | Phase 1 | Not started |
| 1.5 | Register for NOAA NCEI API key and pull daily weather data by station | Phase 1 | Not started |
| 1.6 | Download BEA regional GDP data for relevant metro areas | Phase 1 | Not started |
| 1.7 | Set up BigQuery project and load EIA + queue data | Phase 1 | Not started |
| 1.8 | Build geographic crosswalk: balancing authority to county/metro | Phase 1 | Not started |
| 1.9 | Merge electricity, queue, weather, and economic data into analysis panel | Phase 1 | Not started |
| 1.10 | Build explore_eia.py: demand trends by region, annual averages, charts | Phase 1 | Not started |
| 1.11 | Write and publish Post 1: data sourcing writeup + exploratory charts | Phase 1 | Not started |
| 1.12 | Document the data gap: what load-side queue data does not exist and why | Phase 1 | Not started |

## Phase 2: Descriptive Analysis & Panel Regression

| # | Task | Phase | Status |
| --- | --- | --- | --- |
| 2.1 | Plot demand growth by BA over time — identify visual acceleration | Phase 2 | Not started |
| 2.2 | Plot queue investment by region and year — show investment ramp | Phase 2 | Not started |
| 2.3 | Define MW threshold for queue filings to include in regression | Phase 2 | Not started |
| 2.4 | Implement panel regression: demand on lagged queue MW + controls (Stata) | Phase 2 | Not started |
| 2.5 | Add weather (HDD/CDD) and economic controls (GDP, employment) | Phase 2 | Not started |
| 2.6 | Produce association coefficient table — clustered SEs at BA level | Phase 2 | Not started |
| 2.7 | Write data gap section: what data would enable causal ID; policy implications | Phase 2 | Not started |
| 2.8 | Write and publish Post 2: methodology writeup | Phase 2 | Not started |
| 2.9 | Write and publish Post 3: preliminary results | Phase 2 | Not started |

## Phase 3: Forecasting Model

| # | Task | Phase | Status |
| --- | --- | --- | --- |
| 3.1 | Engineer features from queue pipeline for forecasting (lagged MW, ramp rate) | Phase 3 | Not started |
| 3.2 | Build ARIMA baseline with weather + economic controls | Phase 3 | Not started |
| 3.3 | Build Prophet model — handle seasonality and holidays | Phase 3 | Not started |
| 3.4 | Build XGBoost model with full feature set from queue pipeline | Phase 3 | Not started |
| 3.5 | Benchmark all three models: RMSE, MAE, out-of-sample validation | Phase 3 | Not started |
| 3.6 | Produce regional grid stress forecasts with uncertainty bounds by BA | Phase 3 | Not started |
| 3.7 | Write and publish Post 4: forecasting model results | Phase 3 | Not started |

## Phase 4: Pipeline, Dashboard, Paper & Publication

| # | Task | Phase | Status |
| --- | --- | --- | --- |
| 4.1 | Implement PySpark pipeline for full EIA hourly dataset at scale | Phase 4 | Not started |
| 4.2 | Build Hex dashboard: regional forecast by balancing authority | Phase 4 | Not started |
| 4.3 | Write full paper draft: all sections | Phase 4 | Not started |
| 4.4 | Format paper to NBER working paper conventions | Phase 4 | Not started |
| 4.5 | Submit to SSRN as working paper; obtain citable URL | Phase 4 | Not started |
| 4.6 | Publish final PDF on lambcast.net | Phase 4 | Not started |
| 4.7 | Write and publish Post 5: SSRN submission + dashboard launch | Phase 4 | Not started |
| 4.8 | Add project to resume and LinkedIn under Applied Research Projects | Phase 4 | Not started |
| 4.9 | Email Chenyu Yang (UMD) with paper and results | Phase 4 | Not started |
| 4.10 | Send paper to Aparna Mathur (AEI) and relevant Amazon/Anthropic contacts | Phase 4 | Not started |

# Tool Stack

| Tool | Role | Notes |
| --- | --- | --- |
| Python | Core language | API pulls, data cleaning, forecasting models, PySpark |
| SQL / BigQuery | Warehouse layer | Storage and querying of the merged panel dataset at scale |
| PySpark | Distributed compute | Feature engineering on 100M+ row EIA hourly dataset |
| Stata | Panel regression | Association estimation, fixed effects, clustered SEs |
| R / fixest | Optional | High-dimensional FE regressions if preferred over Stata |
| Hex | Dashboard | Interactive regional forecast visualization |
| Git / GitHub | Version control | All code and data documentation tracked from Day 1 |
| SSRN | Publication | Working paper submission for citable URL and academic visibility |
| gridstatus.io | Queue data | Python library for live ISO queue data — supplement to UMD/LBL |

# Why This Project Is Strategically Distinctive

- Honest identification: explicitly documenting what can and cannot be causally identified with public data is more impressive to research-oriented readers than overclaiming

- Real data gap: the absence of project-level load queue data across PJM, ERCOT, and MISO — during the fastest period of data center investment in history — is a genuine policy finding

- Literature gap confirmed: no existing paper uses public queue data with EIA Form 930 to model and forecast data center-driven demand growth at the regional BA level

- Timely: ERCOT queue grew ~300% in 2025; PJM capacity prices jumped from $30 to $330/MW-day; this is an active financial and regulatory crisis

- Dual signal: Amazon sees the pipeline and dashboard; Anthropic sees the research rigor and honest methodology

- End-to-end: raw API ingestion → panel regression → forecasting model → dashboard → published paper. Rare at graduate level

- SSRN presence: permanent citable URL, findable by researchers and hiring teams, signals work meets research standard

# Network & Outreach Targets

- Chenyu Yang, UMD Economics — co-author of UMD interconnection queue dataset; email when Phase 2 results ready; ask about updated 2024 version

- Aparna Mathur, AEI — send final paper when complete

- Amazon Applied Science recruiting — emphasize pipeline, forecasting, BigQuery, PySpark, dashboard

- Anthropic Economics team — paper + SSRN URL; emphasize honest identification and research-grade methodology

Document version 3.0  |  Updated March 2026  |  lambcast.net